NovaCart Analytics Portal
Minimum Viable Product (MVP) Requirements Document

Executive Summary

NovaCart requires a lightweight analytics portal that enables franchise account managers to securely access insights stored within Snowflake. This MVP focuses on a FastAPI backend, React frontend, OAuth authentication, containerized deployment, and core documentation deliverables.

Business Problem

NovaCart account managers currently lack a centralized authenticated interface for accessing franchise-level business data.

MVP Objectives

Establish secure connectivity, deliver a React application, implement OAuth, provide health monitoring, enable deployment, and deliver supporting documentation.

Backend Requirements

API-01 Build API using Python 3.11+ and FastAPI

API-02 Connect to Snowflake using snowflake-connector-python and environment variables

API-03 Authenticate using OAuth token at /snowflake/session/token

API-04 Provide Swagger documentation at /docs

API-05 Implement /health endpoint validating Snowflake connectivity

API-06 Return JSON responses and descriptive error messages

Frontend Requirements

FE-01 Build frontend using React 18

FE-02 Use backend APIs via /api/* only

FE-03 Implement Snowflake OAuth and store franchise_id

FE-04 Display loading and error states

FE-05 Navigation bar and service status indicator

FE-06 Persist dark mode preference

Deployment Requirements

DEP-01 Backend Docker image for linux/amd64 with .dockerignore

DEP-02 Frontend Docker image for linux/amd64

DEP-03 NGINX routes /api/* to backend and other traffic to frontend

DEP-04 Push images to Snowflake Image Repository

DEP-05 README with build, push, and deployment steps

Documentation Requirements

CON-01 Requirements signed off Day 1

CON-02 List endpoints and views with acceptance criteria

CON-03 Version control in GitHub

CON-04 Solution Design Document by Day 4

CON-05 Non-technical readability

CON-08 to CON-11 Final presentation and live demo

Delivery Plan

Day 1: Requirements and architecture

Day 2: Backend and Snowflake connectivity

Day 3: Frontend and OAuth integration

Day 4: Deployment, documentation, demo preparation